**Iteration 2 Closeout**

**What went right?**

We created a front-end prototype of our web application with the necessary pages including the home page which is the log-in screen, the sign-up page, contact us page, dashboard, and about us page.

We completed the Project Plan documentation.

We further researched the technologies and frameworks needed to structure our web application.

**What went wrong?**

We decided not to use ASP.NET, so the back-end to our application has been behind schedule, but it has been started on briefly.

**What risks were missed?**

We originally were going to use ASP.NET MVC with our project, but due to unfamiliarity, a tight schedule, and technical troubles, we decided not to go with that option. To replace it, we have decided to use the Django framework instead. We believe Django will be easier to use and allow us to work faster and more efficiently as most team members are familiar with how it works.