**Iteration 4 Closeout**

**What went right?**

We have a near complete MVP of the project. We just need to add a few more tweaks pertaining to security concerns.

We updated the front-end to look more appealing and be responsive by using bootstrap and other frameworks.

We assessed what still needs to be done and have determined what tasks to complete for the next iteration.

**What went wrong?**

We still have not tested the project extensively, and there are still bugs/defects that need to be addressed and fixed.

Not all features have been fully implemented yet, such as the user dashboard or the triggers to the user’s phone/email.

**What risks were missed?**

There were a lot of security concerns that were brought to our attention later on during development that we initially did not think of such as having users re-verify their information before making an important change, transaction, etc.