**Iteration 5 Closeout**

**What went right?**

We implemented the user alerts feature to send notifications to the user’s phone and/or email.

We created error pages and added in needed error checking.

We fixed bugs and defects that we encountered.

We completed all our major tasks and implemented major features that were planned.

We added in mock data for a test user and tested the features to ensure everything was working correctly.

**What went wrong?**

Testing was not as extensive as we had planned and much was manually tested.

**What risks were missed?**

Some planned features we ended up not actually implementing because we found conflicting goals between two or more features. For example, we wanted to implement a “remember me” feature that kept the user from needing to login everytime, but this seems to go against another feature we wanted to implement of logging the user out after 10 minutes of inactivity.