**Iteration 3 Closeout**

**What went right?**

We completed the Architecture document which details more of the technical design of the application.

We created the back-end server for our web application using the Django web framework to work with the pages that were created last iteration.

We assessed what still needs to be done and have determined what tasks to complete for the next iteration.

**What went wrong?**

Due to switching from the ASP.NET MVC framework to the Django framework, we are still a bit behind. Thus, we were not able to get to implementing functionality, but this is planned for the next iteration.

**What risks were missed?**

Due to the COVID-19 situation, it has been impossible for us to meet in person. However, this hasn’t been too much of a loss because Slack was already being used and everyone had Zoom setup if live video chat was ever needed.