Risk Management Report

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Most urgent from least urgent** | **Risk** | **Pr(risk)** | **Expected Loss** | **Risk Exposure** | **Risk Responses** |
| 1 | Ensuring security for end users’ information | 80% | 5 weeks | 4 weeks | Accept: increase staff of developers to figure out and fix the issue as soon as possible. |
| 2 | Unfamiliar with C#, SQL, or Javascript | 50% | 2 weeks | 1 week | Mitigate: Research and train developers on how to use each of the languages. Make sure they have all the knowledge they need in order to code the best possible product. |
| 3 | Little to no experience with .NET framework | 50% | 2 weeks | 1 week |  |
| 4 | Three-month timeframe to finish project | 30% | 10 hours | 3 hours |  |
| 5 | Not clear on the needs of Commerce Bank | 20% | 6 hours | 1.2 hours |  |